**Fundamentals of Software Project**

**Management**

**Inspection log of Project Plan**

| **Document:** | Project Plan |
| --- | --- |
| **Version:** | 1.0 |
| **No of issues:** |  |
| **Review Date:** | 4 / 12 / 2022 |

| **Attendees** | **Read Document** | **Time Spent Preparing** |
| --- | --- | --- |
| Hamza ( Project Manager ) | Y | 2.0 hours |

| **Issue No** | **Section / Page** | **Identified By** | **Issue** |
| --- | --- | --- | --- |
| 1 | 2 | Hamza | All installation standards have not been mentioned. Web application, desktop application and mobile application standards should have been mentioned |
| 2 | 3 | Hamza | High level risks have not been mentioned.  It should have been mentioned. |
| 3 | 3 | Hamza | There is no overall resource estimate. It should have been taken into account. |
| 4 | 4 | Hamza | There is no WBS.  It should have been considered there. |
| 5 | 4 | Hamza | Product descriptions have not been included. It should have been included. |
| 6 | 4 | Hamza | Testing plan is also not visible. It should have been included. |
| 7 | 4 | Hamza | Activity network is also not there. It should have been included. |
| 8 | 4 | Hamza | Check points should be included in the form of a diagram. |
| 9 | 7 | Hamza | The time period mentioned should not be abstract but according to the defined modules / increments. |